# Project-

Tech Trolley: Mobile Shop Inventory and Internal Sales Management System

For a four-member varsity team, the work should be divided by business area. The project should focus on the essential features needed to demonstrate product purchasing, inventory updates, mobile sales, payment records, and basic financial reporting.

The recommended architecture is a NestJS modular monolith with PostgreSQL. Each member should own a specific business area and provide services that other members can use.

# All Features and Modules

## Core Administration

- Authentication

- Users

- Roles and permissions

- Shop settings

## Product and Inventory

- Brands

- Categories

- Products

- Product variants

- IMEI tracking

- Inventory

- Stock movements

## Purchasing

- Suppliers

- Purchases

- Purchase items

- Purchase payments

- Supplier dues

## Sales and Finance

- Customers

- Sales

- Sales items

- Sales payments

- Customer dues

- Cash and bank accounts

- Expenses

- Owner investments

- Dashboard and reports

# Recommended Team Division

# Member 1(Sk Mumitur): Authentication, Users, and Shop Administration

## Feature

System Access and Administration

This member will create the common foundation used by the other members.

## Primary Modules

- Authentication

- Users

- Roles and permissions

- Shop settings

## Responsibilities

- Owner and staff login

- Password hashing

- Access-token generation

- User logout

- User profile management

- User creation and updating

- User activation and deactivation

- Role assignment

- Role-based authorization

- Authentication guard

- Current-user decorator

- Shop name and contact information

- Shop timezone and currency settings

- Global validation

- Common error-response format

- Swagger authentication setup

- Initial owner-account seeding

## Recommended Roles

OWNER

MANAGER

SALESPERSON

## Suggested Endpoints

POST   /auth/login

POST   /auth/logout

GET    /auth/me

POST   /users

GET    /users

GET    /users/:id

PATCH  /users/:id

PATCH  /users/:id/status

GET    /roles

PATCH  /users/:id/role

GET    /shop

PATCH  /shop

## Important Database Entities

User

Role

Shop

## Expected Deliverable

An owner or staff member can:

- Log in securely

- Access protected endpoints

- Be restricted according to their role

- Update their profile

- Manage staff accounts

- Configure basic shop information

## Collaboration and Dependencies

### Collaboration with Member 2

Member 1 provides:

- Product-management permissions

- Inventory permissions

- Current-user information

### Collaboration with Member 3

Member 1 provides:

- Supplier and purchase permissions

- Purchase-payment permissions

- Current-user information for purchase records

### Collaboration with Member 4

Member 1 provides:

- Sales permissions

- Financial-account permissions

- Report-viewing permissions

### Dependency Level

All members initially depend on Member 1 for:

- Authentication guard

- Current-user decorator

- Roles and permissions

- Shared validation

- Common error format

However, Members 2, 3, and 4 can build their entities and services with temporary user IDs until authentication is completed.

# Member 2(Mir Jafor): Product Catalog, IMEI, and Inventory

## Feature

Product and Stock Management

This member will manage products and their stock. Mobile phones will be tracked individually by IMEI, while accessories can be tracked by quantity.

## Primary Modules

- Brands

- Categories

- Products

- Product variants

- IMEI tracking

- Inventory

- Stock movements

## Responsibilities

- Brand management

- Category management

- Product management

- Product-variant management

- Color, RAM, and storage information

- Purchase-price reference

- Regular selling price

- Mobile-phone IMEI management

- Duplicate IMEI prevention

- Accessory quantity management

- Current-stock calculation

- Available-stock checking

- Stock receipt from purchases

- Stock issue for sales

- Stock movement history

- Low-stock detection

- Product and IMEI search

- Product activation and deactivation

## Product Tracking Types

SERIALIZED

QUANTITY

Examples:

- Mobile phones use SERIALIZED.

- Chargers, covers, and cables use QUANTITY.

## Inventory Statuses

IN_STOCK

SOLD

DAMAGED

RETURNED

## Stock Movement Types

PURCHASE_RECEIPT

SALE_ISSUE

STOCK_ADJUSTMENT_IN

STOCK_ADJUSTMENT_OUT

## Product Relationship

Brand

└── Product

├── Category

└── ProductVariant

├── InventoryUnit

├── StockBalance

└── StockMovement

For serialized mobile phones:

ProductVariant

└── InventoryUnit

├── IMEI 1

├── IMEI 2

└── Current status

## Suggested Endpoints

GET    /brands

POST   /brands

PATCH  /brands/:id

DELETE /brands/:id

GET    /categories

POST   /categories

PATCH  /categories/:id

DELETE /categories/:id

GET    /products

GET    /products/:id

POST   /products

PATCH  /products/:id

POST   /products/:productId/variants

GET    /products/:productId/variants

PATCH  /product-variants/:id

GET    /inventory/stock

GET    /inventory/low-stock

GET    /inventory/imeis/:imei

GET    /inventory/movements

## Services Exposed to Other Members

Member 2 should provide:

receiveStock()

checkAvailability()

issueStock()

restoreStock()

Other members should use these services instead of directly updating inventory records.

## Important Database Entities

Brand

Category

Product

ProductVariant

InventoryUnit

StockBalance

StockMovement

## Expected Deliverable

An authorized user can:

- Create brands and categories

- Add mobile phones and accessories

- Add product variants

- Track mobile phones by IMEI

- Track accessories by quantity

- Search available stock

- View low-stock products

- View stock movement history

The system should prevent:

- Duplicate IMEI numbers

- Negative stock

- Selling the same IMEI twice

- Selling an unavailable product

## Collaboration and Dependencies

### Collaboration with Member 1

Member 2 needs:

- Product permissions

- Inventory permissions

- Current-user information

### Collaboration with Member 3

Member 3 calls Member 2’s receiveStock() service when a purchase is confirmed.

Confirm purchase

→ Receive products

→ Register IMEIs

→ Update stock

→ Create stock movement

### Collaboration with Member 4

Member 4 calls Member 2’s inventory services during a sale.

Check availability

→ Confirm sale

→ Issue stock

→ Mark IMEI as SOLD

``

### Dependency Level

Member 2 can independently complete:

- Brands

- Categories

- Products

- Product variants

- IMEI validation

- Stock queries

Integration is needed only when Member 3 confirms a purchase or Member 4 confirms a sale.

# Member 3(Taki Dalal): Suppliers, Purchases, and Purchase Payments

## Feature

Supplier Procurement and Purchase Payables

This member will manage suppliers, product purchases, purchase-payment details, and supplier dues.

## Primary Modules

- Suppliers

- Purchases

- Purchase items

- Purchase payments

- Supplier dues

## Responsibilities

- Supplier creation and management

- Supplier contact information

- Purchase creation

- Multiple items in one purchase

- Mobile-phone IMEI entry during purchase

- Accessory-quantity entry

- Unit purchase price

- Purchase discount

- Purchase subtotal and total

- Supplier invoice number

- Internal purchase-number generation

- Purchase confirmation

- Partial supplier payment

- Full supplier payment

- Multiple payments for one purchase

- Cash, bank, bKash, or Nagad payment

- Payment-reference storage

- Remaining supplier-due calculation

- Supplier purchase history

- Purchase summary reports

## Purchase Statuses

DRAFT

CONFIRMED

PARTIALLY_PAID

PAID

CANCELLED

## Purchase Relationship

Supplier

└── Purchase

├── PurchaseItem

└── PurchasePayment

## Suggested Endpoints

POST   /suppliers

GET    /suppliers

GET    /suppliers/:id

PATCH  /suppliers/:id

GET    /suppliers/:id/purchases

GET    /suppliers/:id/dues

POST   /purchases

GET    /purchases

GET    /purchases/:id

PATCH  /purchases/:id

POST   /purchases/:id/items

PATCH  /purchases/:purchaseId/items/:itemId

DELETE /purchases/:purchaseId/items/:itemId

POST   /purchases/:id/confirm

POST   /purchases/:id/cancel

POST   /purchases/:id/payments

GET    /purchases/:id/payments

## Purchase Payment Information

Each payment should store:

Purchase

Supplier

Payment date

Payment amount

Payment method

Financial account

Transaction reference

Payment note

Paid by

## Important Database Entities

Supplier

Purchase

PurchaseItem

PurchasePayment

## Expected Deliverable

An authorized user can:

- Create suppliers

- Create a purchase

- Add products and IMEIs

- Confirm a purchase

- Move purchased products into inventory

- Pay a supplier fully or partially

- View the remaining supplier due

- View supplier purchase and payment history

## Collaboration and Dependencies

### Collaboration with Member 1

Member 3 needs:

- Supplier permissions

- Purchase permissions

- Purchase-payment permissions

- Current-user information

### Collaboration with Member 2

When a purchase is confirmed, Member 3 calls Member 2’s inventory service:

Validate purchase

→ Confirm purchase

→ Call receiveStock()

→ Update inventory

→ Create supplier due

Member 3 must not directly update:

InventoryUnit

StockBalance

StockMovement

### Collaboration with Member 4

When a supplier payment is made, Member 3 calls Member 4’s financial-account service:

Supplier payment

→ Financial account decreases

→ Supplier due decreases

→ Purchase payment is stored

Member 3 must not directly change cash or bank balances.

### Dependency Level

Member 3 can independently complete:

- Supplier management

- Purchase drafts

- Purchase items

- Purchase calculations

- Supplier-due calculations

Member 3 depends on:

- Member 2 for receiving purchased stock

- Member 4 for cash or bank payment transactions

- Member 1 for authentication and permissions

# Member 4(Gillete Razor:1-7, Sk: 8-10: Customers, Sales, Payments, Accounts, and Reports

## Feature

Sales, Customer Dues, Shop Funds, and Reporting

This member will manage customers, sales, customer payments, cash and bank accounts, expenses, investments, and the dashboard.

## Primary Modules

- Customers

- Sales

- Sales items

- Sales payments

- Customer dues

- Financial accounts

- Account transactions

- Expenses

- Owner investments

- Dashboard and reports

## Sales Responsibilities

- Customer creation

- Walk-in customer support

- Sales creation

- Multiple items in one sale

- IMEI selection

- Product-availability validation

- Selling-price validation

- Sales discount

- Sales subtotal and total

- Sales invoice-number generation

- Sale confirmation

- Sale cancellation

- Customer-due calculation

- Customer purchase history

## Sales Payment Responsibilities

- Full customer payment

- Partial customer payment

- Split payment

- Cash payment

- Bank payment

- bKash payment

- Nagad payment

- Payment-reference storage

- Previous-due collection

- Payment history

- Payment receipt information

## Cash and Bank Responsibilities

- Cash-account management

- Bank-account management

- bKash-account management

- Nagad-account management

- Opening balance

- Current balance

- Account transaction history

- Cash inflows

- Cash outflows

- Bank inflows

- Bank outflows

## Expense and Investment Responsibilities

- Expense-category management

- Expense recording

- Expense-payment account

- Initial owner investment

- Additional investment

- Investment-payment account

- Investment history

## Reporting Responsibilities

- Daily sales

- Weekly sales

- Monthly sales

- Yearly sales

- Daily purchases

- Weekly purchases

- Monthly purchases

- Yearly purchases

- Total sales revenue

- Total sales collection

- Total purchase

- Total purchase payments

- Total investment

- Customer dues

- Supplier dues

- Cash balance

- Bank balance

- Expense summary

- Basic profit summary

- Dashboard summary

## Sales Statuses

DRAFT

CONFIRMED

PARTIALLY_PAID

PAID

CANCELLED

## Financial Account Types

CASH

BANK

BKASH

NAGAD

OTHER

## Account Transaction Types

SALE_PAYMENT

PURCHASE_PAYMENT

EXPENSE

INVESTMENT

ADJUSTMENT

## Sales Relationship

Customer

└── Sale

├── SaleItem

└── SalesPayment

`

## Financial Relationship

FinancialAccount

└── AccountTransaction

├── Sales payment

├── Purchase payment

├── Expense

└── Investment

## Suggested Endpoints

### Customers

POST   /customers

GET    /customers

GET    /customers/:id

PATCH  /customers/:id

GET    /customers/:id/sales

GET    /customers/:id/payments

GET    /customers/:id/dues

### Sales

POST   /sales

GET    /sales

GET    /sales/:id

PATCH  /sales/:id

POST   /sales/:id/items

PATCH  /sales/:saleId/items/:itemId

DELETE /sales/:saleId/items/:itemId

POST   /sales/:id/confirm

POST   /sales/:id/cancel

POST   /sales/:id/payments

GET    /sales/:id/payments

### Financial Accounts

POST   /accounts

GET    /accounts

GET    /accounts/:id

PATCH  /accounts/:id

GET    /accounts/:id/balance

GET    /accounts/:id/transactions

### Expenses and Investments

POST   /expense-categories

GET    /expense-categories

POST   /expenses

GET    /expenses

POST   /investments

GET    /investments

### Reports

GET    /reports/dashboard

GET    /reports/sales-summary

GET    /reports/purchase-summary

GET    /reports/customer-dues

GET    /reports/supplier-dues

GET    /reports/account-balances

GET    /reports/investments

GET    /reports/expenses

GET    /reports/profit

Example date filters:

GET /reports/sales-summary?period=daily

GET /reports/sales-summary?period=weekly

GET /reports/sales-summary?period=monthly

GET /reports/sales-summary?period=yearly

## Important Database Entities

Customer

Sale

SaleItem

SalesPayment

FinancialAccount

AccountTransaction

ExpenseCategory

Expense

Investment

## Basic Financial Calculations

### Sales revenue

Sales revenue = Total confirmed sales

### Customer due

Customer due = Sales total - Customer payments

### Supplier due

Supplier due = Purchase total - Supplier payments

### Total investment

Total investment = Initial investment + Additional investments

### Basic profit

Basic profit = Sales revenue - Cost of sold products - Expenses

### Shop funds

Shop funds = Cash balance + Bank balance + Mobile financial service balance

Shop funds should not be treated as profit.

## Expected Deliverable

An authorized user can:

- Create a customer

- Create and confirm a sale

- Select a specific phone IMEI

- Receive full or partial payment

- Track customer dues

- Manage cash and bank accounts

- Record expenses

- Record owner investments

- View daily, weekly, monthly, and yearly summaries

## Collaboration and Dependencies

### Collaboration with Member 1

Member 4 needs:

- Sales permissions

- Account-management permissions

- Report permissions

- Current-user information

### Collaboration with Member 2

Member 4 calls Member 2’s inventory service during sales:

Create sale

→ Check stock availability

→ Confirm sale

→ Call issueStock()

→ Mark IMEI as SOLD

→ Create customer due

Member 4 must not directly update inventory tables.

### Collaboration with Member 3

Member 4 provides the financial-account service used for supplier payments.

Both members should agree on this common payment structure:

financialAccountId

amount

paymentMethod

transactionReference

paymentDate

sourceType

sourceId

``

Member 3 manages purchase-payment records. Member 4 manages financial-account transactions.

### Collaboration with All Members

Reports require data from:

- Member 2: Current stock and product cost

- Member 3: Purchases, supplier payments, and supplier dues

- Member 4: Sales, customer payments, accounts, expenses, and investment

- Member 1: Report-access permissions

### Dependency Level

Member 4 can independently complete:

- Customers

- Financial accounts

- Account transactions

- Expenses

- Investments

- Basic report structure

Member 4 depends on:

- Member 2 for stock validation and stock issuing

- Member 3 for purchase figures used in reports

- Member 1 for authentication and permissions

# Shared Collaboration Rules

## 1. Do Not Modify Another Member’s Tables Directly

Examples:

- Member 3 must not directly update inventory balances.

- Member 4 must not directly change an IMEI status.

- Member 3 must not directly change a cash or bank balance.

- Member 2 must not directly confirm a purchase or sale.

Communication between modules should happen through exported NestJS services.

## 2. Shared Service Contracts

### Inventory Service

Owned by Member 2 and used by Members 3 and 4:

receiveStock()

checkAvailability()

issueStock()

restoreStock()

### Financial Account Service

Owned by Member 4 and used by Member 3:

recordInflow()

recordOutflow()

getAccountBalance()

### Authentication Services

Owned by Member 1 and used by all members:

AuthGuard

RolesGuard

CurrentUser

# First Steps for the Four Members

Before working separately, all four members should spend the first two days agreeing on the project structure.

## Day 1: Requirements and Business Rules

Agree on:

- Product and product-variant structure

- IMEI and quantity-based product rules

- Purchase-confirmation process

- Sales-confirmation process

- Partial-payment rules

- Customer-due calculation

- Supplier-due calculation

- Profit calculation

- User roles

- Invoice-number format

## Day 2: Technical Setup

Agree on:

- Database naming convention

- Entity primary-key format

- Money storage format

- Date and time format

- API-response format

- Error-response format

- Pagination format

- Common statuses

- Payment methods

- Git branch rules

- Migration rules

- Service contracts between modules

Member 1 should then create the initial NestJS project:

nest new mobile-shop-backend --strict

`

The initial setup should include:

- PostgreSQL

- TypeORM

- Environment configuration

- Database migrations

- Swagger

- Global validation

- Common error handling

- Git repository

- Separate feature branches

# First Development Milestone

The first milestone should demonstrate one complete workflow:

Owner login

→ Create supplier

→ Create product and variant

→ Create purchase

→ Add phone IMEI

→ Confirm purchase

→ Product enters inventory

→ Make partial supplier payment

→ Supplier due is updated

→ Create customer

→ Create sale

→ Select phone IMEI

→ Confirm sale

→ Product leaves inventory

→ Receive customer payment

→ Customer due is updated

→ Cash or bank balance is updated

→ View dashboard summary

This is enough to demonstrate the main purpose of the varsity project without adding unnecessary commercial-level complexity.

# Features Excluded from the Varsity Version(Do Not Include or Apply Anywhere)

The following features can be mentioned as future improvements:

- Multiple shop branches

- Product reservations

- Installment management

- Sales and purchase returns

- Owner withdrawals

- Daily cash closing

- Warranty claims

- Repair management

- Employee salaries and commissions

- Email or phone verification

- One-time verification codes

- Advanced audit logs

- Advanced accounting reports

- Barcode scanning

- Automatic notifications

- Cloud file storage

- Backup and restoration

- Full account reconciliation

- Tax calculation

# Final Team Summary

## Member 1

Feature: System access and administration
Modules: Authentication, users, roles, permissions, and shop settings
Main collaboration: All members

## Member 2

Feature: Product and stock management
Modules: Brands, categories, products, variants, IMEI, inventory, and stock movements
Main collaboration: Member 3 for purchases and Member 4 for sales

## Member 3

Feature: Supplier purchases and purchase payments
Modules: Suppliers, purchases, purchase items, purchase payments, and supplier dues
Main collaboration: Member 2 for stock receipt and Member 4 for account outflows

## Member 4

Feature: Sales, customer payments, shop funds, and reports
Modules: Customers, sales, sales payments, customer dues, financial accounts, expenses, investments, dashboard, and reports
Main collaboration: Member 2 for stock issuing, Member 3 for purchase information, and Member 1 for permissions

This reduced scope is realistic for a four-member varsity project while still demonstrating NestJS modules, PostgreSQL relationships, authentication, inventory management, financial transactions, teamwork, and inter-module collaboration.